Full Experiment Re-Run Plan

Adversarial IaC Benchmark — Corrected Model Catalog & Updated YAML Configurations

Region: us-east-1  ·  Target venue: Computers & Security / IEEE SecDev  ·  All models via Amazon Bedrock

# 1. Why Re-Run: Gap Analysis

The original five experiments (1,107 games) produced internally consistent findings — every within-experiment comparison used the same model throughout, so no finding is directionally wrong. The case for re-running is methodological rigor: the planned model catalog was not executed, multiple model IDs were incorrect, and two primary comparators (Nova Premier and Llama 3.3 70B) never ran. A reviewer at a rigorous venue who cross-checks model IDs against Bedrock documentation will identify these gaps immediately. Re-running closes them before submission rather than after.

Table 1. Gap analysis: planned vs actual model catalog.

| Tier | Planned model | Actual model | Experiments | Status | Action |
| --- | --- | --- | --- | --- | --- |
| Frontier | claude-3-5-sonnet-20241022-v2:0 | Same ID — correct | E1,E2,E3 | ✓ ID correct | Doc fix only |
| Frontier | nova-premier-v1:0 | Never ran | None | ✗ Missing | Add to E1 |
| Strong | nova-pro-v1:0 | nova-pro-v1:0 | E1,E4 | ✓ Correct | No change |
| Strong | llama3-3-70b-instruct-v1:0 | llama3-1-70b-instruct-v1:0 | E1 | ✗ Wrong ver | Re-run E1 |
| Efficient | (not in catalog) | claude-3-5-haiku-20241022-v1:0 | E1,E2,E4,E5 | ✗ Undocumented | Add to catalog |
| Reasoning | deepseek.r1-v1:0 | Never ran | None | Planned only | Run E1-S |
| Code-spec | qwen.qwen3-coder-30b-a3b-v1:0 | Never ran | None | Planned only | Run E1-S-Q |

Green = correct as run. Orange = requires action. Purple = supplementary (optional but now planned). Nova Premier is the most significant gap — it was a primary Frontier-tier comparator, not supplementary.

# 2. Canonical Model Catalog (Final)

Table 2 is the authoritative model catalog for the re-run. Every model ID is verified against Bedrock us-east-1 availability. No cross-region prefix is used — direct model IDs throughout. This table replaces all prior model references in the methodology section.

Table 2. Canonical model catalog — all experiments, us-east-1.

| Tier | Short name | Bedrock model ID (us-east-1) | Red | Blue | Experiments | Diff. |
| --- | --- | --- | --- | --- | --- | --- |
| Frontier | sonnet-3-5 | anthropic.claude-3-5-sonnet-20241022-v2:0 | ✓ | ✓ | E1,E2,E3 | All |
| Frontier | nova-premier | amazon.nova-premier-v1:0 | — | ✓ NEW | E1 (new) | All |
| Strong | nova-pro | amazon.nova-pro-v1:0 | ✓ | ✓ | E1,E4 | All |
| Strong | llama-3.3-70b | us.meta.llama3-3-70b-instruct-v1:0 | ✓ | ✓ | E1 (corrected) | All |
| Efficient | haiku-3-5 | anthropic.claude-3-5-haiku-20241022-v1:0 | ✓ | ✓ | E2,E4,E5 | Med/Hard |
| Reasoning | deepseek-r1 | deepseek.r1-v1:0 | — | ✓ | E1-S | Hard |
| Code-spec | qwen3-coder | qwen.qwen3-coder-30b-a3b-v1:0 | — | ✓ | E1-S-Q | Hard |
| Judge | sonnet-3-5 | anthropic.claude-3-5-sonnet-20241022-v2:0 | — | — | E4 judge | — |
| Judge | gpt-oss-120b | openai.gpt-oss-120b-1:0 | — | — | E4 judge | — |
| Judge | nova-premier | amazon.nova-premier-v1:0 | — | — | E4 judge | — |

Bold = changed from original run. Purple italic = supplementary (E1-S, E1-S-Q). Nova Premier appears twice — Blue Team comparator in E1 and consensus judge in E4. Llama 3.3 70B corrected from 3.1. Haiku formally added to catalog as Efficient tier.

# 3. Per-Experiment Change Summary

## E1 — Model Capability Stratification

Three changes: (1) Add Nova Premier as a fourth Blue-Team-only condition at all difficulty levels — Red Team fixed to Sonnet 3.5 single-agent, isolates Blue Team capability variable. (2) Replace Llama 3.1 70B with Llama 3.3 70B throughout. (3) Haiku added as explicit Efficient tier in symmetric configuration — it ran in the original E1 but was undocumented; now named and cataloged. Nova Premier addition increases E1 from 360 to 450 games (90 new: 30 scenarios × 3 difficulties × 1 rep configuration × 3 reps). Llama 3.3 replacement requires re-running 90 Llama games.

Net new games: 90 (Nova Premier) + 90 (Llama 3.3 replacement) = 180 new games. Haiku symmetric games can be reused if YAML settings match — verify scenario list and rep seeds before claiming reuse.

## E2 — Multi-Agent Ablation

No model change — Haiku is correct and now formally documented as the control model for this experiment. The arms race finding (31.7% evasion, full multi-agent) is valid as run. Re-run is optional; if re-running for consistency, use identical Haiku config with updated output_dir label only. Recommended: keep original E2 results, update documentation only.

Recommendation: do NOT re-run E2. The finding is clean, the model was consistent across all four conditions, and re-running introduces no new information. Document Haiku as the intentional cost-control choice in §3.7 — it is a defensible and common experimental design decision.

## E3 — Novel vs Database Vulnerabilities

One mandatory change: apply manifest validation fix. Model (Sonnet 3.5) is correct and consistent across all three sourcing conditions. Re-run all 180 games with fixed validation. This is the only experiment where a known bug affected ground truth — results cannot be published from the broken-validation run regardless of how close the numbers are to the corrected version. YAML is otherwise unchanged.

Mandatory re-run. No model change. Validation fix only. Highest priority in execution order.

## E4 — Difficulty Scaling

One model correction: Llama 3.1 → Llama 3.3 (90 games). Sonnet and Nova Pro games are correct and can be reused. Haiku was in the original E4 and is now formally documented — those games are reusable. Net new: 90 games (Llama 3.3 replacement only).

## E5 — Debate Verification

No model change — Haiku is correct and now documented. The debate backfire finding (10.3% vs 2.2% evasion) is valid as run. Re-run is not needed. Update documentation only.

Recommendation: do NOT re-run E5. Same rationale as E2 — the finding is internally consistent and model choice is defensible.

## E1-S — DeepSeek-R1 Supplementary (New)

New experiment. Config written and available. 90 games: 30 scenarios × 1 difficulty (hard) × 3 repetitions. Blue Team only — Red Team fixed to Sonnet 3.5. Verify deepseek.r1-v1:0 is activated in us-east-1 Bedrock Model Access before running. Handle <think> block stripping before judge scoring.

## E1-S-Q — Qwen3-Coder Supplementary (New)

New experiment, parallel structure to E1-S. 90 games: 30 scenarios × hard difficulty × 3 repetitions. Blue Team only — Red Team fixed to Sonnet 3.5 single-agent. Code-specialized model; compare hard-difficulty recall against both Sonnet baseline and DeepSeek-R1 reasoning-tier results. Both supplementary conditions are reported in a subsidiary table in §4.1, not in the primary capability tier table.

# 4. Game Count and Execution Order

Table 3. Re-run game count by experiment.

| Exp | Description | Original | Reuse | New games | What changes |
| --- | --- | --- | --- | --- | --- |
| E1 | Model Capability Stratification | 360 | 180 | 270 | Nova Premier added (90); Llama 3.3 replaces 3.1 (90); Haiku reused (90) |
| E2 | Multi-Agent Ablation | 189 | 189 | 0 | No re-run — Haiku correct, finding valid. Doc update only. |
| E3 | Novel vs Database | 178 | 0 | 180 | Full re-run — manifest validation fix (mandatory). Model unchanged. |
| E4 | Difficulty Scaling | 267 | 180 | 90 | Llama 3.3 replaces 3.1 (90 new). Sonnet + Nova Pro + Haiku reused. |
| E5 | Debate Verification | 116 | 116 | 0 | No re-run — Haiku correct, finding valid. Doc update only. |
| E1-S | DeepSeek-R1 Supplementary | 0 | 0 | 90 | New. Blue-only, hard difficulty, 30 scenarios × 3 reps. |
| E1-S-Q | Qwen3-Coder Supplementary | 0 | 0 | 90 | New. Blue-only, hard difficulty, 30 scenarios × 3 reps. |
| Total |  | 1,107 | 665 | 630 | ~10–14 hours compute · ~$60–90 estimated cost |

Orange = re-run required. Green = reuse original results + doc update only. Purple = new supplementary experiments. Cost estimate assumes blended Bedrock pricing; DeepSeek-R1 and Qwen3-Coder token costs are comparable to Haiku.

## Execution Order

Run in this sequence. Each experiment produces output that can be spot-checked before committing to the next. Do not run all experiments in parallel — intermediate results should inform whether any config adjustment is needed.

Table 4. Recommended execution order with rationale.

| Step | Exp | What runs | Rationale | Gate before next step |
| --- | --- | --- | --- | --- |
| 1 | E3 | Novel vs database (180 games, Sonnet 3.5) | Highest priority — validation bug makes original results unpublishable. Run first to confirm whether the 86.8% / 96.9% recall numbers hold. | Spot-check 5 game outputs manually. Confirm manifest_accuracy > 0.85 in novel condition before proceeding — if lower, novel vulnerability quality needs review. |
| 2 | E1 | Nova Premier Blue-only (90 games, Nova Premier vs Sonnet Red) | Run the new condition first while E1 Sonnet/Nova Pro/Haiku games are being reused. Nova Premier is the most novel addition — want results before committing to Llama 3.3 re-run. | Check Nova Premier recall vs Sonnet recall from original E1. If Nova Premier > Nova Pro, re-examine §4.1 framing before running Llama 3.3. |
| 3 | E1 | Llama 3.3 replacement (90 games, Llama 3.3 symmetric) | Corrects the version error. Llama 3.3 is a significant improvement over 3.1 — expect higher recall, potentially altering tier ordering at medium difficulty. | Compare Llama 3.3 results against original Llama 3.1 results. If tier ordering changes (e.g., Llama 3.3 surpasses Nova Pro at any difficulty), update §4.1 framing accordingly. |
| 4 | E4 | Llama 3.3 difficulty scaling (90 games) | Corrects the version error in E4. Run after E1 Llama 3.3 to reuse identical model config — reduces risk of settings mismatch. | Confirm difficulty inversion holds for Llama 3.3 as it did for Llama 3.1. If inversion disappears for one model tier, re-examine density hypothesis. |
| 5 | E1-S | DeepSeek-R1 supplementary (90 games, hard only) | Run after primary E1 is complete — need Sonnet hard-difficulty baseline for the comparison. Verify <think> block stripping before committing full batch. | Manual review of 3 game outputs to confirm <think> stripping is working and Blue Team output format is parseable by judge pipeline. |
| 6 | E1-S-Q | Qwen3-Coder supplementary (90 games, hard only) | Parallel with E1-S if compute allows. Otherwise run sequentially. Both supplementary experiments feed the same subsidiary table. | Confirm Qwen3-Coder output format is structured JSON-compatible before full batch — code models sometimes produce markdown-wrapped output that requires parser adjustment. |

# 5. Pre-Run Checklist

Complete every item before starting Step 1. A failed assumption discovered mid-run wastes compute and potentially requires re-running games with corrected settings.

☐  Verify amazon.nova-premier-v1:0 is available in us-east-1 Bedrock Model Access (Bedrock console → Model access → Amazon models). Nova Premier may require a separate access request if not already enabled.

☐  Verify us.meta.llama3-3-70b-instruct-v1:0 is available. Llama 3.3 access is separate from Llama 3.1 — check Model Access even if 3.1 was working.

☐  Verify deepseek.r1-v1:0 is activated (Bedrock console → Model access → Third-party models). One-time activation per account/region, takes ~5 minutes.

☐  Verify qwen.qwen3-coder-30b-a3b-v1:0 is activated. Same process as DeepSeek-R1.

☐  Confirm manifest validation fix is applied and tested on a single E3 game before running all 180. Run E0 smoke test with novel vuln source and inspect manifest_accuracy in output JSON.

☐  Confirm <think> block stripping is implemented in the runner before running E1-S. Test with a single DeepSeek-R1 game — raw output should contain <think>...</think> prefix; confirm judge receives only post-</think> content.

☐  Set output_dir correctly for each experiment config — results from the re-run must not overwrite original results. Archive original results directory before starting.

☐  Set delay_between_games: 5 for all DeepSeek-R1 and Qwen3-Coder runs. Standard 2-second delay is insufficient for third-party models under token-heavy loads.

☐  Confirm repetition seed handling produces independent game instances — if seeds are fixed, verify that 3 repetitions of the same scenario produce meaningfully different Red Team outputs.

# 6. Methodology Section Updates Required

Once all re-runs are complete, update the following sections of the methodology before submission. The changes are documentation of what actually ran — no analytical rewriting is needed unless a finding changes direction.

1.  §3.7 Model Catalog table: Replace with Table 2 from this document. Add Haiku as Efficient tier. Add Nova Premier as Frontier Blue-only comparator. Correct Llama 3.3 model ID. Add DeepSeek-R1 and Qwen3-Coder as purple-italic supplementary rows.

2.  §3.7.1 (new subsection): Add paragraph explaining E1-S and E1-S-Q supplementary design rationale — why reasoning and code-specialized tiers are evaluated Blue-only at hard difficulty only.

3.  §3.2 Experimental controls: Add one sentence noting that E2 and E5 use Claude 3.5 Haiku as the fixed model for both conditions — this is a deliberate cost-control decision that preserves within-experiment comparability.

4.  §4.1 Results table: Add Nova Premier column. Add Llama 3.3 rows (replacing 3.1 rows). Add supplementary subsidiary table for DeepSeek-R1 and Qwen3-Coder hard-difficulty results.

5.  §4.1.2 Nova Pro interpretation: Re-examine domain pretraining hypothesis after Nova Premier results are available. If Nova Premier (Frontier Amazon) outperforms Sonnet (Frontier Anthropic), the interpretation shifts from 'Strong-tier Nova Pro surprises Frontier Sonnet' to 'Amazon model family advantage at AWS-specific IaC tasks across both tiers.' That is a stronger and more precisely stated finding.

6.  §5.4 Future Work: Remove Nova Premier and Qwen3-Coder from future work — they will have run. Retain DeepSeek-R1 if E1-S is deferred. Add note about extending the benchmark to multi-cloud scenarios (Azure Terraform, GCP) as the next domain expansion.